# Migration Validation & Risk Audit

Client: Your Company
Migration: Migration
Audit Date: 2026-01-17
Auditor: Independent Migration Audit

## Executive Summary

Final Verdict: NO-GO

Data Volume Checks: FAIL

Aggregate Checks: FAIL

Mapping Checks: FAIL

Data Constraint Checks: FAIL

Relationship Checks: PASS

## Data Volume Checks

Checks Performed:

- Volume Check: users

- Volume Check: orders

- Volume Check: order_items

- Volume Check: products

Findings:

- [FAIL] Row count difference exceeds tolerance for table 'users'. Source: 102, Target: 100, Loss: 1.96%.

- [FAIL] Row count difference exceeds tolerance for table 'orders'. Source: 102, Target: 100, Loss: 1.96%.

- [FAIL] Row count difference exceeds tolerance for table 'order_items'. Source: 102, Target: 100, Loss: 1.96%.

- [FAIL] Row count difference exceeds tolerance for table 'products'. Source: 102, Target: 100, Loss: 1.96%.

Section Verdict: FAIL

## Aggregate Checks

Checks Performed:

- Sum Check: users - age

- Average Check: users - age

- Max Check: users - age

- Min Check: users - age

- Variance Check: users - age

- Sum Check: users - tenure_days

- Average Check: users - tenure_days

- Max Check: users - tenure_days

- Min Check: users - tenure_days

- Variance Check: users - tenure_days

- Sum Check: orders - amount

- Average Check: orders - amount

- Max Check: orders - amount

- Min Check: orders - amount

- Variance Check: orders - amount

- Sum Check: orders - quantity

- Average Check: orders - quantity

- Max Check: orders - quantity

- Min Check: orders - quantity

- Variance Check: orders - quantity

- Sum Check: order_items - price

- Average Check: order_items - price

- Max Check: order_items - price

- Min Check: order_items - price

- Variance Check: order_items - price

- Sum Check: order_items - quantity

- Average Check: order_items - quantity

- Max Check: order_items - quantity

- Min Check: order_items - quantity

- Variance Check: order_items - quantity

- Sum Check: products - price

- Average Check: products - price

- Max Check: products - price

- Min Check: products - price

- Variance Check: products - price

- Sum Check: products - stock_quantity

- Average Check: products - stock_quantity

- Max Check: products - stock_quantity

- Min Check: products - stock_quantity

- Variance Check: products - stock_quantity

Findings:

- [FAIL] Sum difference exceeds tolerance for column 'age' in table 'users'. Source: 3634, Target: 3559, Difference: 2.06%.

- [WARN] Average difference within tolerance for column 'age' in table 'users'. Source: 35.627450980392155, Target: 35.59, Difference: 0.11%.

- [PASS] Max matches exactly for column 'age' in table 'users'. Source and Target both have max 41.

- [PASS] Min matches exactly for column 'age' in table 'users'. Source and Target both have min 30.

- [WARN] Variance difference within tolerance for column 'age' in table 'users'. Source: 9.364783537177246, Target: 9.436262626262627, Difference: 0.76%.

- [PASS] Sum matches exactly for column 'tenure_days' in table 'users'. Source and Target both have sum 89957.0.

- [PASS] Average matches exactly for column 'tenure_days' in table 'users'. Source and Target both have average 1058.3176470588235.

- [PASS] Max matches exactly for column 'tenure_days' in table 'users'. Source and Target both have max 2098.0.

- [PASS] Min matches exactly for column 'tenure_days' in table 'users'. Source and Target both have min 7.0.

- [PASS] Variance matches exactly for column 'tenure_days' in table 'users'. Source and Target both have variance 378180.3383753501.

- [FAIL] Sum difference exceeds tolerance for column 'amount' in table 'orders'. Source: 20280.98, Target: 19875.98, Difference: 2.00%.

- [WARN] Average difference within tolerance for column 'amount' in table 'orders'. Source: 198.83313725490197, Target: 198.75979999999998, Difference: 0.04%.

- [PASS] Max matches exactly for column 'amount' in table 'orders'. Source and Target both have max 330.0.

- [PASS] Min matches exactly for column 'amount' in table 'orders'. Source and Target both have min 50.0.

- [FAIL] Variance difference exceeds tolerance for column 'amount' in table 'orders'. Source: 6618.199209862164, Target: 6684.8302080404055, Difference: 1.01%.

- [FAIL] Sum difference exceeds tolerance for column 'quantity' in table 'orders'. Source: 236, Target: 231, Difference: 2.12%.

- [WARN] Average difference within tolerance for column 'quantity' in table 'orders'. Source: 2.3137254901960786, Target: 2.31, Difference: 0.16%.

- [PASS] Max matches exactly for column 'quantity' in table 'orders'. Source and Target both have max 5.

- [PASS] Min matches exactly for column 'quantity' in table 'orders'. Source and Target both have min 1.

- [FAIL] Variance difference exceeds tolerance for column 'quantity' in table 'orders'. Source: 1.7025820229081736, Target: 1.7312121212121216, Difference: 1.68%.

- [FAIL] Sum difference exceeds tolerance for column 'price' in table 'order_items'. Source: 11173.05, Target: 10933.05, Difference: 2.15%.

- [WARN] Average difference within tolerance for column 'price' in table 'order_items'. Source: 109.53970588235293, Target: 109.33049999999999, Difference: 0.19%.

- [PASS] Max matches exactly for column 'price' in table 'order_items'. Source and Target both have max 210.5.

- [PASS] Min matches exactly for column 'price' in table 'order_items'. Source and Target both have min 50.0.

- [WARN] Variance difference within tolerance for column 'price' in table 'order_items'. Source: 816.7939771403611, Target: 818.413934090909, Difference: 0.20%.

- [FAIL] Sum difference exceeds tolerance for column 'quantity' in table 'order_items'. Source: 170, Target: 174, Difference: 2.35%.

- [FAIL] Average difference exceeds tolerance for column 'quantity' in table 'order_items'. Source: 1.6666666666666667, Target: 1.74, Difference: 4.40%.

- [PASS] Max matches exactly for column 'quantity' in table 'order_items'. Source and Target both have max 4.

- [WARN] Source min for column 'quantity' in table 'order_items' is zero.

- [FAIL] Variance difference exceeds tolerance for column 'quantity' in table 'order_items'. Source: 0.5808580858085808, Target: 0.47717171717171736, Difference: 17.85%.

- [WARN] Sum difference within tolerance for column 'price' in table 'products'. Source: 10867.98, Target: 10838.0, Difference: 0.28%.

- [FAIL] Average difference exceeds tolerance for column 'price' in table 'products'. Source: 106.54882352941176, Target: 108.38, Difference: 1.72%.

- [PASS] Max matches exactly for column 'price' in table 'products'. Source and Target both have max 999.99.

- [PASS] Min matches exactly for column 'price' in table 'products'. Source and Target both have min 3.99.

- [FAIL] Variance difference exceeds tolerance for column 'price' in table 'products'. Source: 26291.31828771113, Target: 26649.21, Difference: 1.36%.

- [FAIL] Sum difference exceeds tolerance for column 'stock_quantity' in table 'products'. Source: 29735, Target: 27935, Difference: 6.05%.

- [FAIL] Average difference exceeds tolerance for column 'stock_quantity' in table 'products'. Source: 291.51960784313724, Target: 279.35, Difference: 4.17%.

- [PASS] Max matches exactly for column 'stock_quantity' in table 'products'. Source and Target both have max 2000.

- [PASS] Min matches exactly for column 'stock_quantity' in table 'products'. Source and Target both have min 25.

- [FAIL] Variance difference exceeds tolerance for column 'stock_quantity' in table 'products'. Source: 86184.05406717143, Target: 78477.60353535356, Difference: 8.94%.

Section Verdict: FAIL

## Mapping Checks

Checks Performed:

- Mapping Check: users

- Mapping Check: users

- Mapping Check: orders

- Mapping Check: orders

- Mapping Check: order_items

- Mapping Check: products

- Mapping Check: products

Findings:

- [FAIL] Mapping issues found in table 'users': Column 'status' in table 'users' has invalid values: [nan].

- [FAIL] Mapping issues found in table 'users': Column 'country_code' in table 'users' has invalid values: [nan].

- [FAIL] Mapping issues found in table 'orders': Column 'order_status' in table 'orders' has invalid values: [nan].

- [FAIL] Mapping issues found in table 'orders': Column 'payment_method' in table 'orders' has invalid values: [nan].

- [FAIL] Mapping issues found in table 'order_items': Column 'fulfillment_status' in table 'order_items' has invalid values: [nan].

- [FAIL] Mapping issues found in table 'products': Column 'category' in table 'products' has invalid values: [nan].

- [FAIL] Mapping issues found in table 'products': Column 'status' in table 'products' has invalid values: [nan].

Section Verdict: FAIL

## Data Constraint Checks

Checks Performed:

- Data Constraints Check: users

- Data Constraints Check: users

- Data Constraints Check: users

- Data Constraints Check: users

- Data Constraints Check: users

- Data Constraints Check: orders

- Data Constraints Check: orders

- Data Constraints Check: orders

- Data Constraints Check: order_items

- Data Constraints Check: order_items

- Data Constraints Check: order_items

- Data Constraints Check: order_items

- Data Constraints Check: products

- Data Constraints Check: products

- Data Constraints Check: products

Findings:

- [FAIL] Data constraint issues found in table 'users': Column 'first_name' has 100 null values out of 100 rows.

- [FAIL] Data constraint issues found in table 'users': Column 'last_name' has 100 null values out of 100 rows.

- [FAIL] Data constraint issues found in table 'users': Column 'email' has 100 null values out of 100 rows.

- [FAIL] Data constraint issues found in table 'users': Column 'date_of_birth' has 100 null values out of 100 rows.; Column 'date_of_birth' has 100 invalid date values out of 100 rows.

- [FAIL] Data constraint issues found in table 'users': Column 'date_onboarded' has 100 null values out of 100 rows.; Column 'date_onboarded' has 100 invalid date values out of 100 rows.

- [FAIL] Data constraint issues found in table 'orders': Column 'order_date' has 100 null values out of 100 rows.; Column 'order_date' has 100 invalid date values out of 100 rows.

- [PASS] All data constraints are satisfied for table 'orders'.

- [PASS] All data constraints are satisfied for table 'orders'.

- [PASS] All data constraints are satisfied for table 'order_items'.

- [PASS] All data constraints are satisfied for table 'order_items'.

- [PASS] All data constraints are satisfied for table 'order_items'.

- [PASS] All data constraints are satisfied for table 'order_items'.

- [FAIL] Data constraint issues found in table 'products': Column 'product_name' has 100 null values out of 100 rows.

- [PASS] All data constraints are satisfied for table 'products'.

- [PASS] All data constraints are satisfied for table 'products'.

Section Verdict: FAIL

## Relationship Checks

Checks Performed:

- Foreign Key Check: orders

- Foreign Key Check: orders

- Foreign Key Check: order_items

- Foreign Key Check: order_items

Findings:

- [PASS] All foreign key values in 'user_id' of child table 'orders' have matching primary keys in parent table.

- [PASS] All foreign key values in 'order_id' of child table 'orders' have matching primary keys in parent table.

- [PASS] All foreign key values in 'order_id' of child table 'order_items' have matching primary keys in parent table.

- [PASS] All foreign key values in 'product_id' of child table 'order_items' have matching primary keys in parent table.

Section Verdict: PASS

## Final Deployability Verdict

NO-GO